Project: SecureEd Extension

Project Overview

SecureEd (https://github.com/onniegit/SecureEd-1.0) is a lightweight PHP/JavaScript web application created to teach common web security weaknesses through hands-on exercises. This proposed project will extend SecureEd in four ways:

- Make it portable with Docker.

- Improve the interface so it feels more like a real application.

- Add three new vulnerability demonstrations.

- Create a simple public website for discovery and documentation.

The project is intentionally scoped to encourage you to research secure coding, containerization, UI design, and basic web deployment practices.

Why This Matters

SecureEd already works well as a teaching tool because it uses a lightweight stack and demonstrates vulnerabilities directly. However, it currently requires Windows, has a less realistic user interface, and does not cover some important session- and account-recovery-related weaknesses. A Dockerized version and a more polished interface will make it easier to deploy in classrooms and more engaging for students. Adding the three new weaknesses will also broaden the educational value of the application by covering common mistakes in authentication and session management.

Project Goals

The project will extend SecureEd using only PHP, JavaScript, CSS, SQLite, and Nginx. The goals are as follows:

- Redesign the front end so it has a more familiar web application look and feel for the type of application.

- Package the application in Docker so it can run consistently on Windows, macOS, and Linux.

- Add demonstrations/exercises for three new vulnerabilities:

  - Weak Password Recovery (CWE-640).

  - Insufficient Session Expiration (CWE-613).

  - Session Fixation (CWE-384).

- Update the user manual to make it simple enough for beginners to understand and use.

- Create a new GitHub repository for the new version of SecureEd.

- Build a small companion website that explains the project, offers setup instructions, and links to the Docker version, source code (GitHub), and user manual.

Proposed Work

1. Dockerized Deployment

Create a containerized version of SecureEd using Docker. This should include a web server (Nginx), PHP runtime, and any required application dependencies. The final result should let a user start the application with a single command and avoid machine-specific setup issues.

Suggested deliverables:

- Dockerfile.

- docker-compose.yml.

- Setup instructions in the project documentation.

- Basic checks that confirm the app launches correctly inside the container.

2. More Realistic UI

Redesign the interface to feel closer to a real educational web application. Another insecure web application is OWASP Juice Shop (https://owasp.org/www-project-juice-shop/). Juice Shop, although an educational web application, has a more realistic look-and-feel. The goal is not to copy Juice Shop’s complexity, but to borrow its polished feel: cleaner layout, consistent navigation, modern styling, and realistic page flow.

Suggested deliverables:

- Refreshed web pages and navigation structure.

- Improved forms, dashboards, and alerts.

- A consistent visual theme using a lightweight JavaScript framework and simple CSS, if needed.

- Usability improvements that make the application easier to explore without exposing the vulnerabilities too obviously.

3. New Vulnerability Types

Add three vilnerability demonstrations as hands-on exercises for users:

- Weak Password Recovery (CWE-640): show how insecure reset questions, weak reset tokens, or predictable reset flows can be abused.

- Insufficient Session Expiration (CWE-613): show how sessions that never time out can allow unauthorized reuse of an old session.

- Session Fixation (CWE-384): show how failing to regenerate session identifiers after login can let an attacker reuse a known session ID.

4. Project Website

Build a small website separate from the GitHub repository to help others discover the project and understand how to use it. The site should be simple, static, and easy to maintain.

Suggested content:

- Project summary.

- Learning objectives.

- Feature list.

- Setup and usage instructions.

- Screenshots or demo images.

- Links to the GitHub repository and release downloads (Docker version).

Suggested Technical Scope

The implementation should stay close to the current stack. That is, use plain PHP, JavaScript, HTML, and CSS, SQLite, and Docker for packaging.

Consider building the project in phases:

- Run SecureEd locally and document the current behavior.

- Improve the UI page by page.

- Add one new vulnerability module at a time.

- Containerize the application.

- Create the support website and final documentation.

Learning Outcomes

By completing the project, you should be able to:

- Explain what Docker is and why containerization improves portability.

- Describe the purpose of CWE-based vulnerability demonstrations.

- Implement a set of vulnerability examples and explain their risks.

- Improve the usability of an application through its web interface.

- Produce practical documentation for a software tool.

This project is not about building a large or polished commercial product. It is about making an already useful educational tool easier to run, easier to use, and more complete as a teaching and learning aid. You are encouraged to research each vulnerability, test and document the behavior.